# Internship Milestones: June 1st – July 31st

Ultimate Goal: Create a website to automate report writing for Dr. Harrison's clinic. This includes completing report automation for all modules, integrating a spoken description LLM module, and finalizing a functional web interface for testing and deployment.

## June 1 – June 12

* - Completed 2/3 of report automation for Module 1 and Module 2.
* - Set up foundational structure for the automation pipeline.

## June 13 – June 19

* - Finish full report automation for all modules.
* - Ensure integration and formatting consistency.

## June 20 – June 26

* - Adapt report automation logic specifically for Module 3.
* - Align output format and handle edge cases.

## June 27 – June 30

* - Collect spoken descriptions corresponding to various report types.
* - Begin preprocessing and preparing data for LLM training.

## July 1 – July 14

* - Train and evaluate LLM module to incorporate spoken descriptions.
* - Concurrently gather feedback on website usability.
* - Begin implementing modifications to the website based on feedback.

## July 15 – July 31

* - Conduct testing and iterative tweaks of website and LLM integration.
* - Finalize report generation features and UI flow.
* - Prepare for internal demo and potential deployment.