# Project Timeline: June 1st – July 31st

Ultimate Goal: Create a website to automate report writing for Dr. Harrison's clinic. This includes completing report automation for all modules, integrating a spoken description LLM module, and finalizing a functional web interface for testing and deployment.

## June 1 – June 13

* Completed 2/3 of report automation for Module 1 and Module 2.
* Set up a foundational structure for the automation pipeline.
* **Request spoken content for report building from Dr. Harrison.**

## June 16 – June 20

* Finish full report automation for Module 1 and 2.
* Ensure integration and formatting consistency.
* Start deploying website on Google Workspace/Cloud.
* **Start adapting report for Module 1 and 2 with no autism.**

## June 23 – June 27

* Finish report automation logic for Module 1 and 2 with no autism.
* **Collecting feedback on Report Automation for Module 1 and 2 from Dr. Harrison.**

## June 30 – July 3

* **Done: Collected spoken descriptions from Dr. Harrison.**
* Creating websites for Mod 3 Yes & No.
* Deploy all available websites to Google Site.
* Optional: Mod 4 (no rush)

## July 7 – July 18

* ***Gather feedback and improve websites for available modules.***
* Start working on Mod 4.
* Train and evaluate LLM module to incorporate spoken descriptions.
* ***Begin implementing modifications to the website based on feedback.***

## July 21 – July 31

* Conduct testing and iterative tweaks of website and LLM integration.
* Finalize report generation features and UI flow.